# VisibleAU MVP Launch Plan

## Market Validation Release (MVR)

### Claude Code Review & Planning Document

Version: 1.0

Author: ChatGPT Product Strategy Review

Date: June 2026

Status: MVP Planning

Audience:

- Claude Code

- Founder

- Product Team

- Future Investors

# Purpose

This document defines the recommended MVP scope for VisibleAU.

Important:

This MVP is NOT:

- Phase 1 completion

- Full Phase 2 delivery

- Final product vision

This MVP is intended to:

- Validate customer demand

- Validate pricing

- Validate positioning

- Validate agency adoption

- Generate first paying customers

- Reduce founder risk

# Strategic Goal

Current Situation

VisibleAU has:

- Strong PRD

- Strong LLD

- Strong architecture

- Strong competitive research

The biggest unknown is no longer:

“Can we build it?”

The biggest unknown is:

“Will customers pay for it?”

# MVP Success Criteria

The MVP succeeds if it achieves:

### Customer Validation

5 paying customers

OR

2 paying agencies

### Product Validation

Customers actively use:

- Health Check

- Citation Tracking

- Recommendations

### Commercial Validation

Customers agree to:

AUD $49-$299/month

without custom development.

### Retention Validation

Customers return after 30 days.

# MVP Positioning

Avoid

“AI Visibility Platform”

Avoid

“GEO Tool”

Recommended Positioning

Understand why AI recommends your competitors and what to do about it.

Alternative

The AI Visibility Operating System for Australian Businesses and Agencies.

# MVP Customer Segments

Primary

Australian Digital Agencies

Why

One agency may represent:

5–50 customer accounts.

Secondary

Local Businesses

Examples

- Plumbers

- Electricians

- Dentists

- Allied Health

- Accountants

Tertiary

Australian SaaS Companies

# MVP Scope

Only build features directly supporting:

Customer Understanding

Customer Action

Customer Outcomes

# MVP Feature 1

AI Visibility Health Check™

Priority

CRITICAL

Purpose

First customer experience.

Input

Business URL

Output

- AI Visibility Score

- Citation Score

- Local AI Trust Score

- Top 3 Recommended Actions

Success Criteria

Customer understands value within 5 minutes.

# MVP Feature 2

Visibility Monitoring

Priority

CRITICAL

Track

- ChatGPT

- Claude

- Gemini

- Perplexity

Outputs

- Mentions

- Citations

- Recommendation presence

Purpose

Core visibility intelligence.

# MVP Feature 3

Citation Tracking

Priority

CRITICAL

Track

- Citation sources

- Citation frequency

- New citations

- Lost citations

Purpose

Provide evidence.

# MVP Feature 4

Citation Failure Diagnosis™

Priority

HIGH

Purpose

Answer:

Why is my competitor cited instead of me?

Outputs

- Missing authority signals

- Missing content coverage

- Missing citation sources

- Missing entity clarity

Reason

Major differentiator.

# MVP Feature 5

Local AI Trust Score™

Priority

HIGH

Purpose

Measure local recommendation strength.

Outputs

Trust score by:

- City

- Region

- Suburb

Reason

Strong AU differentiation.

# MVP Feature 6

Action Recommendations

Priority

HIGH

Purpose

Answer:

What should I do next?

Every recommendation must include:

- Why

- Evidence

- Expected impact

- Confidence

Reason

Core VisibleAU philosophy.

# MVP Feature 7

White-Label Agency Report

Priority

HIGH

Purpose

Help agencies demonstrate value.

Outputs

PDF Report

Includes

- Visibility

- Citations

- Trust

- Competitor insights

- Recommended actions

# MVP Features Deferred

Do NOT include in MVP.

AI Visibility Journey Intelligence

Reason

Needs validation.

Knowledge Graph

Reason

Internal capability.

Executive Intelligence

Reason

Can be added later.

Agency Command Centre

Reason

Needs more agency customers.

Advanced Workflow Automation

Reason

Too early.

Agent Readiness Platform

Reason

Future market.

Enterprise Features

Reason

Not required for validation.

# MVP Customer Experience Flow

Step 1

Run Health Check

↓

Step 2

See Visibility Score

↓

Step 3

See Why Competitors Win

↓

Step 4

Receive Top 3 Actions

↓

Step 5

Track Progress

↓

Step 6

Receive Updated Report

Goal

Customer value within 10 minutes.

# MVP Pricing Validation

Suggested Test Pricing

Starter

AUD $49/month

Growth

AUD $99/month

Agency

AUD $299/month

Purpose

Test willingness-to-pay.

Pricing may change after validation.

# Go-To-Market Plan

Phase 1

Founder-Led Sales

Target

Australian agencies.

Goal

First 5 customers.

Phase 2

Agency Referrals

Goal

10–20 customers.

Phase 3

Content + Product-Led Growth

After validation.

# Success Metrics

Measure:

- Health Check completions

- Trial-to-paid conversion

- Monthly active customers

- Recommendation adoption

- Citation improvements

- Agency retention

- Report exports

Ignore vanity metrics.

# Claude Review Questions

Please evaluate:

- Is MVP scope too large?

- Is MVP scope too small?

- What features should be removed?

- What features should be added?

- Which feature has highest customer value?

- Which feature has highest engineering cost?

- Which feature is most likely to drive payment?

- Which feature is most likely to drive retention?

- What is the fastest path to first paying customers?

- What risks exist in this MVP strategy?

# Final Recommendation

The objective is NOT to complete Phase 2.

The objective is:

Validate the market.

The recommended sequence is:

Build → Launch → Learn → Refine → Scale

VisibleAU should seek customer validation before further major architecture investment.

The first milestone is not enterprise adoption.

The first milestone is obtaining the first paying customers and validating that businesses will pay to understand why AI recommends competitors and how to improve their visibility.