Phase 2 — UI Pages to Test

Phase 2 adds 14 authenticated screens on top of Phase 1. Below is the definitive list (from the prototype's screenMap + LLD routes), grouped the way you'd actually test them, with the route, what it shows, which sprint builds it, and any tier-gating.

Important framing before you start

A few things that shape how you test these, all confirmed from canon:

- Every Phase 2 page is authenticated — they all live under app/(auth)/.... Unlike the Phase 1 landing/methodology pages, none are public. So you test these logged in, not in incognito. (Incognito would just bounce you to sign-in.)

- Most are brand-scoped — the URL pattern is brands/[brandId]/..., so each needs a real brand with audit data to render meaningfully. Your seeded "Bondi Plumbing" brand is the natural test subject (the prototype uses it throughout).

- Several are tier-gated — some screens only appear for Agency+ or paid tiers; Free/Growth see a locked teaser instead. So each tier-gated page is really two tests: does it render for the right tier, and does it show the correct locked-teaser for a lower tier.

- None of these are built yet — Phase 2 is designed-not-built (zero sprints built). So this is a forward test plan: as you build each Phase 2 sprint, these are the screens that sprint produces and that you'll test. The sprint column tells you when each comes online.

The 14 pages

Group A — Workspace-level (not brand-scoped)

| # | Page | Route | What it shows | Sprint |
| --- | --- | --- | --- | --- |
| 1 | Enhanced Dashboard | /dashboard | The Phase-2 upgraded overview — cross-brand intelligence, health summary, recent activity | S2/S9 |
| 2 | Reports | /reports | List of generated reports (PDF/exports) | S4 (Growth+ — Starter has no report entitlement) |
| 3 | Team Management | /team | Org members, roles, brand-access (RBAC), invites | S5/S8 (Agency+) |
| 4 | Data Residency | /data-residency | AU data-residency / compliance settings | S8 |

Group B — Brand Intelligence hubs (the core of Phase 2 — all brands/[brandId]/...)

| # | Page | Route | What it shows | Sprint |
| --- | --- | --- | --- | --- |
| 5 | Health Check | /brands/[brandId]/health-check | The 4-dimension cross-layer health summary for a brand | S9 |
| 6 | Visibility Hub | /brands/[brandId]/visibility | Layer 2 — how the brand appears across AI engines (mention/citation/share rates) | S3 |
| 7 | Workflow Hub | /brands/[brandId]/workflow | Layer 5 — remediation tasks, content drafts pipeline | S2/S8 |
| 8 | Trust Hub | /brands/[brandId]/trust | Layer 3 — trust/authority signals, local AI trust | S5 |
| 9 | Retrieval Hub | /brands/[brandId]/retrieval | Layer 1 — crawler access, agent-readiness (incl. the Task-Fit /20 + CDN-shield work) | S6 |
| 10 | Discovery Hub | /brands/[brandId]/discovery | Layer 4 — competitive/market discovery | S7 (Agency+ only — Growth sees a locked teaser) |
| 11 | Autopilot Loop | /brands/[brandId]/autopilot | Layer 7 — the autonomous remediation UX | S9 |

Group C — Drill-down / detail screens (reached from the hubs above)

| # | Page | Route | What it shows | Sprint |
| --- | --- | --- | --- | --- |
| 12 | Citation Failure Diagnosis | /brands/[brandId]/visibility/citation-failure | Why a brand isn't being cited (drill-down from Visibility) | S3 |
| 13 | Competitive Benchmark | /brands/[brandId]/visibility/competitive | Share-of-voice vs competitors (drill-down from Visibility) | S3/S7/S8 (Agency+) |
| 14 | Content Draft Editor | /brands/[brandId]/workflow/drafts/[draftId] | Edit/approve a generated content draft (drill-down from Workflow) | S2 |

How this maps to your build order

Since pages come online as you build sprints, here's the practical sequencing — when you finish each Phase 2 sprint, these are the screens to test:

- After S2 → Enhanced Dashboard (base), Content Draft Editor, Autopilot (base)

- After S3 → Visibility Hub, Citation Failure, Competitive Benchmark (base) — the first big cluster

- After S4 → Reports

- After S5 → Trust Hub, Team Management (base)

- After S6 → Retrieval Hub (this is where your Task-Fit detection + CDN-shield work surfaces — the stuff we've been reviewing)

- After S7 → Discovery Hub, competitive enrichment

- After S8 → Team/RBAC finalised, Data Residency, Workflow governance

- After S9 → Health Check, Autopilot Loop (full), Dashboard (final) — the capstone screens

The cross-cutting things to test on every Phase 2 page

Beyond each page's specific content, these apply across all 14 (they're locked Phase 2 build rules from your canon):

- Tier-gating correctness — paid screens render for the right tier; lower tiers see the correct locked teaser (Discovery is the clearest case: Agency+ only, Growth sees a teaser).

- Brand-isolation — every brand-scoped page must enforce assertBrandAccess(user, brandId) (the canonical gate — org-scoped RLS alone does not enforce per-brand access). Test that user A can't load user B's brand pages.

- Explainability contract — score-bearing pages must show {rationale, confidence_label, confidence_note, top_action} (not a bare number). This is the same discipline as the methodology fix — every score needs its honest "why."

- RM-02 accessibility — aria-live regions on dynamic content, and responsive breakpoints (mobile <375px). These are forward build rules in your canon.

- The 0–100 vs 0–10 distinction — composite scores are 0–100 (the same scale the Phase 1 sample-result fix corrected); don't let any Phase 2 page mislabel them.